Completed Sample Work-in-Progress (WIP) Schedule – Word Format

Work In Progress Report as of: ____7/1/20XX_______________________________________

Company Name & Address: __Your Company Name__________________________________

| Project Name and Owner/Obligee | Description | Location | Start Date | Bonded (Y/N) | Contract Price | Estimated Cost at Bid (costs – not contract price) | Total Amount Billed to Date (including Retainage) | Total Costs Incurred to Date | Revised Estimate Cost to Complete (Remaining Work) | Scheduled Completion Date (Month/ Year) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.LIRR | Repair HVAC | NYC | 5/1 | N | 175,605 | 149,600 | 134,000 | 100,000 | 34,000 | 7/1/20XX |
| 2.PS 4 | Renovation | NJ | 6/2 | N | 350,551 | 255,685 | 204,550 | 175,050 | 80,600 | 12/1/20XX |
| 3.Club 2 | Repair and install | NJ | 3/2 | N | 500,125 | 450,520 | 325,602 | 300,176 | 152,504 | 9/3/20XX |
| 4. 5. |  |  |  |  |  |  |  |  |  |  |